PSS Project Plan

# Timeline

Available on Redmine: <http://pss.csse.rose-hulman.edu/redmine>

# Week 1/Week 2

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| In new windowGet Katie setup Git/Development VM/LaTeX/Redmine | Kevin & Katie | X |
| Meeting w/ Allie - Mondays 10:50am-11:40am   * Discuss Use Cases step-by-step * Discuss Domain Model scope * Meeting time for after winter break | All | X |
| Group Meeting Time   * Monday after Meeting w/ Allie * Fridays 9:15am-9:50am * Fridays 10:50am-11:40am | All | X |
| PM Meeting Time   * Thursdays 11:00am-11:30am | All | X |
| Revise and Submit Milestone 1 | Trey | X |
| Work on Milestone 2 Domain Model | All | X |
| Email Prototype Link and Redmine Link to Professor & PM | Kevin | X |

# Week 3

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Develop Django In new windowDeployment Guide | Samad | X |
| Send Django Deployment Guide to Allie | Kevin | X |
| Team Journal | Katie | X |
| Update Milestone 2 | Trey | X |
| Send Milestone 2 to PM | Kevin | X |
| Submit Milestone 2 | All | X |
| Update Redmine | Kevin | X |
| Update Project Plan   * Tables for clearer deadlines reading Issue - Be careful about coding ahead of design | Kevin | X |

# Week 4

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Add to team journal | Samad | X |
| Update project plan | Kevin | X |
| Submit Milestone 2 | Kevin | X |
| Review and revise Django Deployment Guide | Samad | / |
| Brush up on Django | Trey and Katie | X |
| Submit Milestone 2 | All | X |

# Week 5

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Add to team journal | Trey | X |
| Update project plan | Kevin | X |
| Work on Milestone 3 | All | X |
| Review and revise Django Deployment Guide | Samad | / |
| Submit Milestone 3 to PM | Kevin | X |
| Revise Milestone 3 on PM Feedback | All | X |
| Submit Milestone 3 | Kevin | X |

# Week 6

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Update project plan | Kevin | X |
| Work on Milestone 4 | All | X |
| Review and revise Django Deployment Guide | Samad | / |
| Implement primary features | All | X |
| Submit Milestone 4 to PM | Kevin | X |

# Week 7

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Add to team journal | Kevin | X |
| Update project plan | Kevin | X |
| Review and revise Django Deployment Guide | Samad | / |
| Implement secondary features | All | X |
| Submit Milestone 4 | Kevin | X |

# Week 8

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Update project plan | Kevin | X |
| Review and revise Django Deployment Guide | Kevin | / |
| Implement tertiary features | All | X |
| Work on Milestone 5 | All | X |
| Submit Milestone 5 to PM | Kevin |  |

# Week 9

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Update project plan | Kevin |  |
| Review and revise Django Deployment Guide | Kevin | / |
| Implement remaining features | All |  |
| Continue work on Milestone 5 | All |  |
| Design Studio | All |  |
| Submit Milestone 5 Draft | Kevin |  |

# Week 10

## Action Items

|  |  |  |
| --- | --- | --- |
| Item | Assigned To | Completed? |
| Update project plan | Kevin |  |
| Finalize Django Deployment | Kevin |  |
| Fix bugs in system | All |  |
| Provide system documentation | All |  |
| Revise Milestone 5 based on draft feedback | All |  |
| Submit Milestone 5 | Kevin |  |

# Hurdles/Issues

Below is a table of hurdles/issues that the team has encountered. It lists the week of the quarter that the hurdle/issue was discovered and when it was resolved.

|  |  |  |
| --- | --- | --- |
| Hurdle/Issue | Discovered | Resolved |
| Getting Katie up to speed with the project | Week 1 | Week 2 |
| Deploying Django application at HCI Lab | Week 1 |  |
| Coding ahead of Design | Week 2 | Week 2 |